Santa Cruz Downtown Library Advisory Committee

Work Plan/ Process Outline

|  |  |  |
| --- | --- | --- |
| Meeting Date/Place | Topics | Speakers |
| June 14, 2017 - 6:30 p.m.SC City Council Chambers | * Introductions
* Context
* Public Comment
 | Library Director |
| June 29, 2017 - 6:00 p.m.Downtown Library Meeting Room | * Downtown Building Assessment
* Tour
 | ArchitectLibrary DirectorBranch Manager |
| July 12, 2017 - 6:00 p.m.Los Gatos Library | * 21st Century Library
* Tour
 | ArchitectLibrary Director |
| July 27, 2017 - 6:00 p.m.Downtown Library Meeting Room | * Service Scope
* Siting criteria
 | ArchitectProgram Consultant |
| August 9, 2017 - 6:00 p.m.Downtown Library Meeting Room | Community Input | ArchitectProgram Consultant |
| August 24, 2017 - 6:00 p.m.Downtown Library Meeting Room | Program Review | Architect |
| September 13, 2017 - 6:00 p.m.Downtown Library Meeting Room | Master Plan Studies | Architect |
| September 28, 2017 - 6:00 p.m.Downtown Library Meeting Room | Community Input | Architect |
| October 11, 2017 - 6:00 p.m.Downtown Library Meeting Room | First Draft | Library Director |
| October 26, 2017 - 6:00 p.m.Downtown Library Meeting Room | Final Report Due | Library Director |