Santa Cruz Downtown Library Advisory Committee: Work Plan/ Process Outline

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting Date/Place | Topics | Speakers | Outcomes |
| June 14, 2017 - 6:30 p.m.  SC City Council Chambers | * Introductions * Context * Public Comment | Library Director |  |
| June 29, 2017 - 6:00 p.m.  Downtown Library Meeting Room | * Downtown Building Assessment * Tour | Architect  Library Director  Branch Manager |  |
| July 12, 2017 - 6:00 p.m.  Los Gatos Library | * 21st Century Library * Tour | Architect  Library Director |  |
| July 27, 2017 - 6:00 p.m.  Downtown Library Meeting Room | * Service Scope * Siting criteria | Architect  Program Consultant |  |
| August 9, 2017 - 6:00 p.m.  Downtown Library Meeting Room | * Community Input Plan * Code of Conduct * Services to Homeless * City Homeless Plan | Communications Committee  Library Staff  Library Staff  Assistant City Manager | Approve Community Input Plan |
| September 13, 2017 - 6-9pm  Downtown Library Meeting Room | * Building Assessment (Renovate Option) * Program (Rebuild Option) * Site Criteria Draft (Move Option) * Shared Space (Move Option) | Noll & Tam  Program Consultant  Noll & Tam  City Staff | Approve Siting Criteria |
| September 28, 2017 - 6:00 p.m.  Downtown Library Meeting Room | * Strategic Plan Summary * Demographic/Use Data * Review of Community Input * Public Comment | Library Staff  Library Staff  Library Staff | Approve Program Priorities |
| October 11, 2017 - 6:00 p.m.  Downtown Library Meeting Room | * Cost Analysis * Review Program * Public Comment | Architect  Library Director |  |
| October 26, 2017 - 6:00 p.m.  Downtown Library Meeting Room | * First Draft * Recommendation Discussion * Public Comment | Library Director |  |
| November 8, 2017 - 6:00 p.m.  Downtown Library Meeting Room | * Options Communication Process Draft Plan | Library Director | Approve Options Public Process Plan |
| December 13, 2017 - 6pm  Downtown Library Meeting Room | * Feedback From the Public Process * Recommendation | Library Director | Approve Recommendation |

Revised July 31, 2017